FORTIFY DD

Bulletproof due diligence in seconds.

PRODUCT REQUIREMENTS DOCUMENT

Bright Data × lablab.ai Hackathon 2026

Version 1.0  |  May 27, 2026

# 1. Executive Summary

Fortify DD is an AI-powered autonomous due diligence agent that transforms hours of manual vendor research into a structured risk brief delivered in under 60 seconds. Built for procurement teams, compliance officers, and AI automation agencies, it continuously scours the open web — news, legal filings, job boards, social sentiment, sanctions lists — and synthesises live intelligence into a red / amber / green risk score with a one-page brief.

This document specifies the product requirements for the hackathon MVP, defines the technical architecture, and outlines the judging strategy aligned with the four scoring criteria: Model Integration, Presentation, Impact & Practical Value, and Uniqueness & Creativity.

| Product Name | Fortify DD |
| --- | --- |
| Slogan | Bulletproof due diligence in seconds. |
| Hackathon | Web Data UNLOCKED — Bright Data × lablab.ai (May 25–31, 2026) |
| Build Window | 5 days (May 25–30, 2026) |
| Target Users | Procurement teams, compliance officers, AI automation agencies |
| Core Stack | Python / FastAPI · LangGraph · Claude Sonnet · Bright Data (SERP API, Web Unlocker, MCP Server) |

# 2. Problem Statement

## 2.1  The Real-World Pain

Nearly half of global enterprises have experienced supplier-related fraud in the past two years — up 19% from 2022 (PwC Global Economic Crime Survey, 2025). Yet the process for vetting a new vendor remains staggeringly manual:

- A compliance analyst opens a browser and Googles the company name

- They check LinkedIn, news archives, court records, Glassdoor, and sanctions portals — each separately

- They copy findings into a spreadsheet or Word document

- A risk score is assigned subjectively

- The whole process takes 3–6 hours per vendor

For organisations with hundreds of active vendor relationships — or AI automation agencies constantly onboarding new subcontractors and API providers — this is not scalable. Regulated businesses under DORA, NIS-2, and emerging CS3D frameworks now face legal liability for failing to maintain continuous vendor oversight. The gap between the compliance expectation and what teams can actually execute is widening fast.

## 2.2  Why Existing Solutions Fall Short

| Category | Example Tools | Gap |
| --- | --- | --- |
| Enterprise GRC Platforms | Diligent, Archer | $50k+ contracts, 6-month onboarding, no real-time web data |
| Manual Research | Google, LinkedIn, spreadsheets | 3–6 hours per vendor, no synthesis, no scoring |
| Basic Scrapers | Custom scripts | Break on bot detection, JS rendering, geo-blocks — Bright Data's core value prop |
| SMB-Focused Tools | Creditsafe, Dunn & Bradstreet | Financial data only — no web sentiment, hiring signals, or geopolitical risk |

# 3. Product Vision & Goals

## 3.1  Vision Statement

Any business should be able to vet any vendor, anywhere in the world, in under 60 seconds — with the same rigour a dedicated compliance team would apply in a full working day.

## 3.2  Hackathon Goals

- Demonstrate a fully working agent pipeline: company name in → risk brief out, end-to-end, live during the demo

- Use at least three Bright Data products as load-bearing infrastructure (SERP API, Web Unlocker, MCP Server)

- Score in the top tier of all four judging criteria

- Produce a submission that is directly portable to a post-hackathon B2B SaaS product

## 3.3  Post-Hackathon Opportunity

Fortify DD maps directly onto the white-label Python backend service model. AI automation agencies can embed Fortify DD into their client onboarding workflows as a branded due diligence module — with the builder retaining the backend infrastructure.

# 4. Target Users & Personas

| Persona | Context | What They Need |
| --- | --- | --- |
| Procurement Manager | Mid-market company onboarding 20+ new vendors per quarter under DORA/NIS-2 pressure | Fast, auditable risk scores with source citations. Must integrate into existing workflow. |
| Compliance Officer | Regulated industry (fintech, healthcare, logistics) requiring continuous vendor monitoring | Ongoing alerts when a vendor's risk profile changes — not just point-in-time checks. |
| AI Automation Agency Owner | Onboards subcontractors and API providers regularly; needs white-label backend service | A drop-in service they can resell to clients under their own brand. |

# 5. Features & Requirements

## 5.1  Core Feature: The Due Diligence Pipeline

The central product loop — a company name goes in, a structured risk brief comes out in under 60 seconds.

| # | Stage | What Happens | Bright Data Tool |
| --- | --- | --- | --- |
| 1 | Input & Kick-off | User submits a company name and optional domain via API or UI. Agent initialises task. | — |
| 2 | SERP Intelligence | Agent queries Google News, SERP results for the company name. Extracts top 20 results including news, reviews, and social mentions. | SERP API |
| 3 | Deep Page Extraction | For the top 5–8 most relevant URLs, agent fetches full page content — bypassing JS rendering and bot detection. | Web Unlocker |
| 4 | Sanctions & Regulatory Check | Agent navigates OFAC, EU sanctions portals, and Companies House (UK) or SEC EDGAR (US) via MCP server. | MCP Server |
| 5 | Hiring Signal Scan | Agent scrapes LinkedIn job listings and Glassdoor reviews to surface financial health and culture signals. | Web Unlocker + SERP API |
| 6 | LLM Synthesis | Claude Sonnet receives structured extracted data. Synthesises a red/amber/green risk score with narrative summary across 5 risk dimensions. | Claude Sonnet API |
| 7 | Brief Generation | Agent formats output as structured JSON → rendered as a PDF or Slack message. Timestamped and source-cited. | — |

## 5.2  Risk Dimensions Scored

The LLM produces a score and narrative for each of the five risk dimensions:

- Reputational Risk — News sentiment, press coverage quality, public controversy

- Financial Health Signals — Hiring trajectory, office presence, investor mentions, funding signals

- Regulatory & Legal Exposure — Sanctions list hits, court filings, regulatory actions

- Operational Stability — Website uptime, domain age, Glassdoor rating, employee count trends

- Supply Chain / Third-Party Risk — Key dependency mentions, known sub-vendor flags

## 5.3  Output Formats (MVP)

- Structured JSON response via REST API endpoint

- Human-readable one-page risk brief (rendered in the demo UI)

- Slack message integration (stretch goal for hackathon demo day)

## 5.4  Non-Functional Requirements

- End-to-end latency: < 60 seconds per company assessed

- Bright Data products used: minimum 3 (SERP API, Web Unlocker, MCP Server)

- All code open-source under MIT licence (hackathon requirement)

- Backend written in Python 3.11+ using FastAPI

- Agent framework: LangGraph (preferred) or CrewAI

# 6. Technical Architecture

## 6.1  Stack Decisions

| Layer | Choice | Rationale |
| --- | --- | --- |
| API Framework | FastAPI (Python) | High performance async, auto-docs, familiar to builder |
| Agent Orchestration | LangGraph | Graph-based flow gives visibility into agent state — great for demos |
| LLM | Claude Sonnet 4 (claude-sonnet-4-20250514) | Strong structured output, long context for multi-source synthesis |
| Web Data Infrastructure | Bright Data: SERP API, Web Unlocker, MCP Server | Mandatory hackathon requirement; also genuinely solves bot-detection problem |
| Demo Frontend | React + Tailwind (or Streamlit for speed) | Simple input → loading state → risk brief render |
| Async Task Queue | asyncio / background tasks | FastAPI native, avoids Celery complexity in 5-day build |

## 6.2  Agent Flow

The LangGraph agent operates as a directed graph with the following node sequence:

- start_node — Validate input, create task_id, initialise state

- serp_node — Fire SERP API queries: [company name], [company name site:linkedin.com], [company name news], [company name legal]

- fetch_node — Web Unlocker fetches full content for top URLs returned by SERP

- sanctions_node — MCP Server navigates OFAC SDN list, EU consolidated list, SEC EDGAR

- hiring_node — Web Unlocker scrapes LinkedIn jobs + Glassdoor employer page

- synthesise_node — Claude Sonnet receives structured context dict, outputs JSON risk report

- output_node — Formats and returns structured brief; optionally posts to Slack

## 6.3  API Endpoints (MVP)

| Method | Endpoint | Description | Response |
| --- | --- | --- | --- |
| POST | /assess | Submit a company name for assessment | { task_id, status: 'running' } |
| GET | /assess/{task_id} | Poll for results | { status, risk_brief } when complete |
| GET | /health | Service health check | { status: 'ok' } |

## 6.4  Risk Brief JSON Schema

{
  "company": "Acme Corp",
  "assessed_at": "2026-05-27T14:32:00Z",
  "overall_rating": "AMBER",
  "overall_score": 62,
  "dimensions": {
    "reputational": { "rating": "GREEN", "score": 78, "summary": "..." },
    "financial_health": { "rating": "AMBER", "score": 55, "summary": "..." },
    "regulatory_legal": { "rating": "GREEN", "score": 80, "summary": "..." },
    "operational_stability": { "rating": "AMBER", "score": 50, "summary": "..." },
    "supply_chain": { "rating": "RED", "score": 30, "summary": "..." }
  },
  "sources": ["https://...", "https://..."],
  "recommended_action": "Proceed with additional verification on supply chain"
}

# 7. 5-Day Build Plan

| Day | Date | Deliverables | Risk / Notes |
| --- | --- | --- | --- |
| 1 | Mon May 25 | Claim $250 Bright Data credits · Scaffold FastAPI project · Configure SERP API + Web Unlocker · Test first live scrape | Credentials & API key setup — do this first thing |
| 2 | Tue May 26 | Build serp_node + fetch_node in LangGraph · Test on 3 real company names · Validate data quality from Web Unlocker | Bot-detection on some domains — have fallback URLs ready |
| 3 | Wed May 27 | Build sanctions_node via MCP Server · Build synthesise_node (Claude prompt engineering) · Wire full pipeline end-to-end | Prompt tuning for structured JSON output is the key challenge |
| 4 | Thu May 28 | Build hiring_node · Polish risk brief output · Build React/Streamlit demo UI · Record backup video demo | UI is not the priority — readable output matters more than beautiful UI |
| 5 | Fri May 29 – Sat May 30 | End-to-end testing on 5+ companies · Write README + submission docs · Rehearse 3-min demo script · Submit by deadline | Do not add new features after Day 4 — polish and rehearse only |

# 8. Judging Strategy

All four judging criteria are addressed by deliberate design decisions, not afterthoughts.

| Judging Criterion | How Fortify DD Scores | Demo Evidence |
| --- | --- | --- |
| Model Integration | Claude Sonnet performs multi-source synthesis, structured JSON output, and risk narrative generation — not just summarisation | Show the raw extracted data vs the synthesised brief side-by-side. The model's reasoning is visible. |
| Presentation | Open with the problem in 20 seconds. Demo live, then explain the pipeline. Close with a clear business model. | Live demo of a real company assessment run in real-time. Backup video ready if live demo fails. |
| Impact & Practical Value | DORA/NIS-2 compliance pressure, PwC fraud statistics, $50k enterprise tool alternative — cite concrete numbers. | One slide: 3–6 hours manual → 60 seconds automated. Show what an analyst's week looks like before and after. |
| Uniqueness & Creativity | No other tool combines real-time open-web intelligence, agentic orchestration, and LLM synthesis into a 60-second due diligence brief at this price point. | Emphasise: Bright Data is what makes this possible. Without Web Unlocker + MCP, you hit bot-blocks on the most important sources. |

## 8.1  Demo Script (3 Minutes)

- 0:00 – 0:20  Open with the problem: 'Your analyst just spent 4 hours vetting a vendor. We do it in 60 seconds.'

- 0:20 – 1:30  Live demo: type company name → watch the agent run → show the risk brief appearing

- 1:30 – 2:00  Show the pipeline: SERP → Web Unlocker → MCP → Claude → brief

- 2:00 – 2:30  Business case: who buys this, compliance context, white-label opportunity

- 2:30 – 3:00  Close: 'This is what Bright Data makes possible. Without it, this agent hits a wall.'

# 9. Post-Hackathon Product Roadmap

The hackathon MVP is designed to be the foundation of a real product, not a throwaway demo. The post-hackathon roadmap is staged:

Phase 1 — MVP Hardening (Weeks 1–4 post-hackathon)

- Productionise the FastAPI backend with authentication and rate limiting

- Add persistent storage (PostgreSQL) for assessment history and audit trail

- Improve LLM prompt reliability: structured output validation with Pydantic

- Add webhook support for async delivery of completed briefs

Phase 2 — Continuous Monitoring (Weeks 5–12)

- Scheduled re-assessment: weekly or monthly sweeps per vendor

- Change alerting: notify when a vendor's risk rating shifts

- Vendor watchlist: track multiple vendors in a dashboard

- Expanded data sources: Companies House, SEC EDGAR, OpenCorporates

Phase 3 — White-Label & Agency Tier (Months 3–6)

- White-label API: agencies resell Fortify DD under their own brand

- Client-facing portal with branded risk reports

- Multi-tenant SaaS with usage-based billing

- Integration templates for n8n, Make, and Zapier (for AI automation agency clients)

# 10. Success Metrics

## 10.1  Hackathon Success

- Submission accepted and live demo runs end-to-end without failure

- All four judging criteria scored 'above average' or higher

- At least one judge references the Bright Data integration as a differentiator

- Project eligible for the Bright Data AI Startup Program

## 10.2  MVP Product Metrics (30 days post-hackathon)

- End-to-end latency consistently < 60 seconds on 95% of assessments

- Risk brief quality: assessed as 'actionable' by at least 3 beta users

- Bright Data API costs per assessment: < $0.50 at target scale

- First paying white-label client or agency integration signed